# 🎯 Detailed Work Plan - AI Model Marketplace

Let me create a comprehensive, step-by-step plan with clear milestones, time estimates, and learning outcomes.

## 📊 Project Overview

Total Duration: 16-18 weeks
 Working Style: Step-by-step with detailed explanations
 End Goal: Production-ready AI Model Marketplace

# Phase 1: Authentication Service (Week 1-2)

## Week 1: Core Authentication

### Day 1: Project Setup & Database Foundation (4-5 hours)

#### Session 1: Shared Configuration (1.5 hours)

What we'll build:

shared/

├── common/

│   ├── __init__.py

│   ├── database.py       # Database connection logic

│   └── logger.py         # Logging configuration

├── schemas/

│   ├── __init__.py

│   └── base.py           # Base Pydantic schemas

└── utils/

├── __init__.py

└── helpers.py        # Common utility functions

Tasks:

- Create base database connection class (AsyncSession)

- Setup logging with JSON formatter

- Create base Pydantic schemas with common fields

- Test database connection to PostgreSQL

Learning outcomes:

- Async database connections

- Dependency injection pattern

- Structured logging

- Reusable code organization

Deliverable: Can connect to PostgreSQL from Python ✅

#### Session 2: Auth Service Structure (1 hour)

What we'll build:

services/auth/

├── __init__.py

├── main.py              # FastAPI app

└── config/

├── __init__.py

└── settings.py      # Environment variables

Tasks:

- Create FastAPI app instance

- Setup environment variables with Pydantic Settings

- Configure CORS

- Add health check endpoint

- Test server starts successfully

Code we'll write:

python

# main.py

from fastapi import FastAPI

app = FastAPI(title="Auth Service")

@app.get("/health")

def health_check():

return {"status": "healthy"}

```

**Learning outcomes:**

- FastAPI application structure

- Environment variable management

- CORS configuration

**Deliverable:** Auth service runs on http://localhost:8001 ✅

---

#### Session 3: Database Models (1.5 hours)

**What we'll build:**

```

services/auth/models/

├── __init__.py

├── base.py              # Base model with common fields

└── user.py              # User model

```

**Tasks:**

1. Create Base model with UUID, timestamps, soft delete

2. Create User model with:

- id (UUID)

- email (unique)

- password_hash

- role (enum: publisher, consumer, admin)

- is_verified (boolean)

- created_at, updated_at, deleted_at

3. Add indexes for performance

**Learning outcomes:**

- SQLAlchemy declarative models

- UUID as primary keys

- Soft delete pattern

- Database indexes

**Deliverable:** User model defined ✅

---

#### Session 4: Database Migrations (1 hour)

**What we'll build:**

```

services/auth/

└── migrations/          # Alembic migrations

├── env.py

├── script.py.mako

└── versions/

└── 001_create_users_table.py

Tasks:

- Initialize Alembic

- Configure Alembic for async SQLAlchemy

- Create first migration (users table)

- Apply migration to database

- Verify table exists in PostgreSQL

Commands:

bash

alembic init migrations

alembic revision --autogenerate -m "Create users table"

alembic upgrade head

```

**Learning outcomes:**

- Database migrations concept

- Alembic workflow

- Schema versioning

**Deliverable:** Users table exists in PostgreSQL ✅

---

### Day 2: Authentication Logic (4-5 hours)

#### Session 1: Pydantic Schemas (1 hour)

**What we'll build:**

```

services/auth/schemas/

├── __init__.py

├── user.py              # User schemas

└── token.py             # Token schemas

Schemas to create:

- UserCreate - Registration request

- UserLogin - Login request

- UserResponse - API response (no password!)

- Token - JWT token response

- TokenPayload - Token data

Example:

python

class UserCreate(BaseModel):

email: EmailStr

password: str = Field(min_length=8)

class UserResponse(BaseModel):

id: UUID

email: str

role: str

is_verified: bool

created_at: datetime

```

**Learning outcomes:**

- Request validation

- Response serialization

- Pydantic Field validators

- Email validation

**Deliverable:** All schemas defined with validation ✅

---

#### Session 2: Security Module (1.5 hours)

**What we'll build:**

```

services/auth/services/

├── __init__.py

└── security.py          # Password & JWT utilities

```

**Functions to implement:**

1. `hash_password()` - Bcrypt hashing

2. `verify_password()` - Check password

3. `create_access_token()` - Generate JWT

4. `create_refresh_token()` - Long-lived token

5. `decode_token()` - Verify and decode JWT

**Learning outcomes:**

- Password hashing (never store plain text!)

- JWT structure (header, payload, signature)

- Token expiration

- Security best practices

**Deliverable:** Can hash/verify passwords, create/decode tokens ✅

---

#### Session 3: Auth Service Logic (1.5 hours)

**What we'll build:**

```

services/auth/services/

├── __init__.py

├── security.py

└── auth_service.py      # Business logic

```

**Functions to implement:**

1. `register_user()` - Create new user

2. `authenticate_user()` - Verify credentials

3. `get_user_by_email()` - Fetch user

4. `get_user_by_id()` - Fetch by ID

5. `verify_user_email()` - Mark as verified

**Example flow:**

```

User Registration:

1. Validate email format

2. Check if email already exists

3. Hash password

4. Create user in database

5. Return user (without password)

```

**Learning outcomes:**

- Business logic separation

- Database queries with SQLAlchemy

- Error handling

- Transaction management

**Deliverable:** Complete auth service logic ✅

---

#### Session 4: API Endpoints (1 hour)

**What we'll build:**

```

services/auth/api/

├── __init__.py

├── routes.py            # API endpoints

└── dependencies.py      # Reusable dependencies

Endpoints to create:

- POST /auth/register - User registration

- POST /auth/login - User login

- POST /auth/refresh - Refresh token

- GET /auth/me - Get current user (protected)

- POST /auth/logout - Logout (invalidate token)

Example:

python

@router.post("/register", response_model=UserResponse)

async def register(

user_data: UserCreate,

db: AsyncSession = Depends(get_db)

):

return await auth_service.register_user(db, user_data)

```

**Learning outcomes:**

- FastAPI routing

- Dependency injection

- Response models

- Status codes

**Deliverable:** All auth endpoints working ✅

---

### Day 3: API Keys & Protection (3-4 hours)

#### Session 1: API Key Model (1 hour)

**What we'll build:**

```

services/auth/models/

├── __init__.py

├── user.py

└── api_key.py           # API Key model

```

**API Key model fields:**

- id (UUID)

- user_id (foreign key)

- key_hash (hashed API key)

- name (user-friendly name)

- scopes (JSON - permissions)

- last_used_at

- expires_at

- is_active

- created_at

**Tasks:**

1. Create APIKey model

2. Create migration

3. Apply migration

**Learning outcomes:**

- Foreign key relationships

- JSON fields in PostgreSQL

- API key security (hash, don't store plain)

**Deliverable:** API keys table in database ✅

---

#### Session 2: API Key Service (1 hour)

**What we'll build:**

```

services/auth/services/

├── __init__.py

├── security.py

├── auth_service.py

└── api_key_service.py   # API key logic

```

**Functions to implement:**

1. `generate_api_key()` - Create new key

2. `validate_api_key()` - Verify key

3. `list_user_keys()` - Get all keys for user

4. `revoke_api_key()` - Deactivate key

5. `rotate_api_key()` - Replace old key

**API Key format:**

```

aimpk_1234567890abcdef1234567890abcdef

^     ^

|     └─ Random 32 characters

└─ Prefix (ai-marketplace-key)

```

**Learning outcomes:**

- API key generation

- Secure key storage

- Key rotation strategy

**Deliverable:** Can create and validate API keys ✅

---

#### Session 3: Protected Endpoints (1 hour)

**What we'll build:**

```

services/auth/api/

├── __init__.py

├── routes.py

└── dependencies.py      # Auth dependencies

Dependencies to create:

- get_current_user() - From JWT token

- get_current_user_from_api_key() - From API key

- require_role() - Role-based access

- get_current_active_user() - Verified users only

Usage example:

python

@router.get("/protected")

async def protected_route(

current_user: User = Depends(get_current_user)

):

return {"message": f"Hello {current_user.email}"}

```

**Learning outcomes:**

- FastAPI dependencies

- Authentication middleware

- Authorization patterns

- Role-based access control (RBAC)

**Deliverable:** Protected endpoints require auth ✅

---

#### Session 4: API Key Endpoints (1 hour)

**Endpoints to create:**

1. `POST /auth/api-keys` - Generate new key

2. `GET /auth/api-keys` - List user's keys

3. `DELETE /auth/api-keys/{key_id}` - Revoke key

4. `POST /auth/api-keys/{key_id}/rotate` - Rotate key

**Learning outcomes:**

- CRUD operations

- Path parameters

- Protected routes

**Deliverable:** Complete API key management ✅

---

### Day 4: Testing & Error Handling (3-4 hours)

#### Session 1: Error Handling (1 hour)

**What we'll build:**

```

shared/common/

├── __init__.py

├── database.py

├── logger.py

└── exceptions.py        # Custom exceptions

Custom exceptions:

- UserAlreadyExistsError

- InvalidCredentialsError

- UserNotFoundError

- InvalidTokenError

- InactiveUserError

Exception handler:

python

@app.exception_handler(UserAlreadyExistsError)

async def user_exists_handler(request, exc):

return JSONResponse(

status_code=400,

content={"detail": "User already exists"}

)

```

**Learning outcomes:**

- Custom exceptions

- Global exception handlers

- Proper HTTP status codes

- Error response format

**Deliverable:** Proper error messages for all cases ✅

---

#### Session 2: Unit Tests (1.5 hours)

**What we'll build:**

```

tests/

├── __init__.py

├── conftest.py          # Pytest fixtures

└── unit/

└── auth/

├── test_security.py

├── test_auth_service.py

└── test_schemas.py

Tests to write:

- Password hashing/verification

- JWT creation/validation

- User registration logic

- Email validation

- Token expiration

Example:

python

def test_password_hashing():

password = "mysecurepassword"

hashed = hash_password(password)

assert verify_password(password, hashed)

assert not verify_password("wrong", hashed)

```

**Learning outcomes:**

- Pytest basics

- Testing pure functions

- Assertions

- Test organization

**Deliverable:** Unit tests passing ✅

---

#### Session 3: Integration Tests (1.5 hours)

**What we'll build:**

```

tests/

└── integration/

└── auth/

├── test_auth_api.py

└── test_api_keys.py

Tests to write:

- User registration flow

- Login and get token

- Access protected route

- Refresh token flow

- Create and use API key

Example:

python

async def test_user_registration(client):

response = await client.post(

"/auth/register",

json={"email": "test@test.com", "password": "secure123"}

)

assert response.status_code == 201

assert "id" in response.json()

```

**Learning outcomes:**

- API testing

- Test client setup

- Database fixtures

- Async testing

**Deliverable:** Integration tests passing ✅

---

## Week 1 Deliverables Summary

✅ **Working Authentication Service**

- User registration

- Login with JWT

- Token refresh

- API key generation

- Protected endpoints

- Role-based access

✅ **Test Coverage**

- 80%+ code coverage

- Unit tests for logic

- Integration tests for API

✅ **Documentation**

- API docs (auto-generated by FastAPI)

- README for auth service

- Environment setup guide

---

## Week 2: API Gateway (Advanced Patterns)

### Day 5: Gateway Foundation (4-5 hours)

#### Session 1: Gateway Structure (1.5 hours)

**What we'll build:**

```

services/gateway/

├── __init__.py

├── main.py              # Gateway app

├── config/

│   └── settings.py

└── middleware/

├── __init__.py

├── auth.py          # Auth middleware

├── rate_limit.py    # Rate limiting

└── logging.py       # Request logging

```

**Tasks:**

1. Create FastAPI gateway app

2. Setup proxy routing to auth service

3. Add request ID generation

4. Configure CORS for frontend

**Learning outcomes:**

- Reverse proxy pattern

- Request forwarding

- Middleware chains

**Deliverable:** Gateway forwards to auth service ✅

---

#### Session 2: Authentication Middleware (1.5 hours)

**What we'll build:**

- JWT validation middleware

- API key validation middleware

- User context injection

**Flow:**

```

Request → Gateway → Validate Token → Add User to Context → Forward to Service

```

**Learning outcomes:**

- Middleware pattern

- Context propagation

- Header manipulation

**Deliverable:** Gateway validates auth before forwarding ✅

---

#### Session 3: Rate Limiting (1 hour)

**What we'll build:**

```

services/gateway/middleware/

└── rate_limit.py

```

**Implementation:**

- Token bucket algorithm

- Redis for counter storage

- Per-user limits

- Per-endpoint limits

**Learning outcomes:**

- Rate limiting strategies

- Redis for counters

- DDoS protection

**Deliverable:** Rate limiting working ✅

---

#### Session 4: Request Logging (1 hour)

**What we'll build:**

- Log all requests

- Track latency

- Store in Elasticsearch

- Request/response IDs

**Learning outcomes:**

- Structured logging

- Performance monitoring

- Log aggregation

**Deliverable:** All requests logged ✅

---

### Day 6: Service Discovery & Load Balancing (3-4 hours)

#### Session 1: Service Registry (1.5 hours)

**What we'll build:**

```

shared/common/

└── service_registry.py

```

**Features:**

- Register services on startup

- Health check pinging

- Service discovery

- Load balancing

**Learning outcomes:**

- Service discovery patterns

- Health checks

- Load balancing algorithms

**Deliverable:** Gateway knows all service locations ✅

---

#### Session 2: Circuit Breaker (1.5 hours)

**What we'll build:**

```

shared/common/

└── circuit_breaker.py

```

**States:**

- Closed (normal)

- Open (failing)

- Half-open (testing)

**Learning outcomes:**

- Circuit breaker pattern

- Failure handling

- Graceful degradation

**Deliverable:** Gateway handles service failures ✅

---

### Day 7: Gateway Testing (3 hours)

#### Session 1: Gateway Tests (2 hours)

**Tests:**

- Request forwarding

- Auth validation

- Rate limiting

- Circuit breaker

**Deliverable:** Gateway tests passing ✅

---

#### Session 2: Load Testing (1 hour)

**Using Locust:**

- Simulate 100 concurrent users

- Test rate limits

- Measure latency

- Find bottlenecks

**Deliverable:** Performance baseline established ✅

---

## Week 2 Deliverables Summary

✅ **Working API Gateway**

- Routes to all services

- Authentication enforcement

- Rate limiting

- Request logging

- Circuit breaker

✅ **Monitoring**

- Request metrics

- Service health

- Error tracking

---

# Phase 2: Storage & Model Registry (Week 3-4)

## Week 3: Storage Service & MinIO

### Day 8: Storage Service (4 hours)

#### Session 1: MinIO Integration (2 hours)

**What we'll build:**

```

services/storage/

├── main.py

└── services/

├── minio_service.py

└── file_service.py

```

**Features:**

- File upload (chunked)

- Presigned URLs

- File download

- File deletion

**Learning outcomes:**

- Object storage

- Chunked uploads

- Presigned URLs

- S3 compatibility

**Deliverable:** Can upload/download files ✅

---

#### Session 2: File Metadata (2 hours)

**Database model:**

- file_id

- user_id

- filename

- size

- content_type

- storage_path

- checksum (SHA256)

**Learning outcomes:**

- File metadata tracking

- Checksum validation

- Duplicate detection

**Deliverable:** File metadata stored ✅

---

### Day 9: Model Registry Foundation (4 hours)

#### Session 1: MongoDB Setup (1 hour)

**What we'll build:**

```

services/model-registry/

└── config/

└── mongodb.py

Tasks:

- MongoDB connection

- Collections creation

- Indexes setup

Deliverable: Connected to MongoDB ✅

#### Session 2: Model Schema (1.5 hours)

MongoDB document:

javascript

{

model_id: UUID,

owner_id: UUID,

name: String,

description: String,

version: String,

framework: Enum,

tags: [String],

pricing: {

free_tier_limit: Number,

price_per_request: Decimal

},

storage_path: String,

status: Enum,

created_at: Date

}

```

**Deliverable:** Model schema defined ✅

---

#### Session 3: Model Upload (1.5 hours)

**Endpoints:**

- `POST /models` - Upload model

- `GET /models/{id}` - Get model details

- `PUT /models/{id}` - Update model

- `DELETE /models/{id}` - Delete model (soft)

**Flow:**

```

1. Upload model file to Storage Service

2. Store metadata in MongoDB

3. Index in Elasticsearch

4. Return model details

Deliverable: Can upload models ✅

### Day 10: Model Versioning (3 hours)

#### Session 1: Version Management (2 hours)

Features:

- Semantic versioning (v1.2.3)

- Version history

- Default version

- Rollback capability

Deliverable: Model versioning working ✅

#### Session 2: Model Validation (1 hour)

Validation:

- File format check

- Size limits

- Framework detection

- Schema validation

Deliverable: Models validated on upload ✅

## Week 4: Search & Discovery

### Day 11: Elasticsearch Integration (4 hours)

#### Session 1: Indexing (2 hours)

Tasks:

- Define Elasticsearch mapping

- Index models on creation

- Update index on changes

- Remove from index on delete

Deliverable: Models indexed in Elasticsearch ✅

#### Session 2: Search API (2 hours)

Endpoints:

- Full-text search

- Filter by tags

- Filter by framework

- Sort by popularity

- Pagination

Deliverable: Search working ✅

### Day 12-13: Marketplace Features (6 hours)

#### Features to implement:

- Model browsing

- Model detail page

- Model reviews

- Rating system

- Popular models

- Recently published

- Recommendations

Deliverable: Complete marketplace API ✅

### Day 14: Testing Week 3-4 (4 hours)

Tests:

- File upload/download

- Model CRUD

- Search functionality

- Versioning

Deliverable: All tests passing ✅

# Phase 3: Inference Service (Week 5-7)

## Week 5: Basic Inference

### Day 15-16: Model Loading (6 hours)

- ONNX Runtime integration

- Model caching

- GPU support

- Memory management

Deliverable: Can load and run ONNX models ✅

### Day 17-18: Inference API (6 hours)

- Synchronous inference

- Batch inference

- Request queuing

- Response caching

Deliverable: Inference API working ✅

## Week 6: Advanced Inference

### Day 19-20: Async Inference (6 hours)

- Celery worker setup

- Job queue management

- Status tracking

- Webhook notifications

Deliverable: Long-running inference supported ✅

### Day 21: Framework Support (4 hours)

- PyTorch models

- TensorFlow models

- Framework detection

- Automatic conversion

Deliverable: Multiple frameworks supported ✅

## Week 7: Inference Optimization

### Day 22-23: Performance (6 hours)

- Request batching

- Model warm-up

- Connection pooling

- Load testing

Deliverable: Optimized performance ✅

### Day 24: Testing (4 hours)

- Inference tests

- Load tests

- Performance benchmarks

Deliverable: Inference thoroughly tested ✅

# Phase 4: Billing & Payments (Week 8-9)

## Week 8: Stripe Integration

### Day 25-26: Payment Setup (6 hours)

- Stripe API integration

- Customer creation

- Payment methods

- Subscription plans

Deliverable: Can charge customers ✅

### Day 27-28: Subscription Management (6 hours)

- Create subscriptions

- Cancel subscriptions

- Update plans

- Handle payment failures

Deliverable: Subscription system working ✅

## Week 9: Usage-Based Billing

### Day 29: Usage Tracking (4 hours)

- Track API calls

- Calculate costs

- Store in TimescaleDB

- Aggregations

Deliverable: Usage tracked ✅

### Day 30-31: Invoicing (6 hours)

- Calculate monthly usage

- Generate invoices

- Charge customers

- Revenue distribution

Deliverable: Automatic billing working ✅

### Day 32: Webhooks (4 hours)

- Handle Stripe webhooks

- Payment confirmation

- Subscription updates

- Failed payments

Deliverable: Webhooks processed ✅

# Phase 5: Event-Driven Architecture (Week 10-11)

## Week 10: Kafka Setup

### Day 33-34: Event System (6 hours)

- Define event types

- Kafka producers

- Kafka consumers

- Event schemas

Deliverable: Events flowing through Kafka ✅

### Day 35-36: Service Communication (6 hours)

- Services publish events

- Services consume events

- Event handlers

- Error handling

Deliverable: Services communicate via events ✅

## Week 11: Saga Pattern

### Day 37-39: Distributed Transactions (9 hours)

- Model purchase saga

- Payment → Access grant → Notification

- Compensating transactions

- Idempotency

Deliverable: Saga pattern implemented ✅

### Day 40: Event Testing (4 hours)

- Event flow tests

- Saga tests

- Failure scenarios

Deliverable: Event system tested ✅

# Phase 6: Notification & Analytics (Week 12)

## Week 12: Supporting Services

### Day 41-42: Notification Service (6 hours)

- Email sending

- Webhook delivery

- SMS (optional)

- Template management

Deliverable: Notifications working ✅

### Day 43-44: Analytics Service (6 hours)

- Usage dashboards

- Revenue analytics

- Popular models

- User metrics

Deliverable: Analytics dashboards ✅

# Phase 7: Monitoring & Observability (Week 13)

## Week 13: Production Readiness

### Day 45: Metrics (4 hours)

- Prometheus instrumentation

- Custom metrics

- Grafana dashboards

- Alerts

Deliverable: Metrics dashboard ✅

### Day 46: Distributed Tracing (4 hours)

- OpenTelemetry setup

- Trace all services

- Jaeger UI

- Performance analysis

Deliverable: Full request tracing ✅

### Day 47: Logging (3 hours)

- Structured logging

- Log aggregation

- Kibana dashboards

- Error tracking

Deliverable: Centralized logging ✅

# Phase 8: Testing & Documentation (Week 14)

## Week 14: Quality Assurance

### Day 48-49: Comprehensive Testing (6 hours)

- Complete unit tests

- Integration tests

- E2E tests

- Load tests

Deliverable: 80%+ test coverage ✅

### Day 50-51: Documentation (6 hours)

- API documentation

- Architecture diagrams

- Deployment guide

- User guides

Deliverable: Complete documentation ✅

# Phase 9: Deployment (Week 15-16)

## Week 15: Containerization

### Day 52-53: Docker (6 hours)

- Dockerfiles for each service

- Multi-stage builds

- Image optimization

- Security scanning

Deliverable: All services containerized ✅

### Day 54: Docker Compose (4 hours)

- Production compose file

- Environment configs

- Volume management

- Network setup

Deliverable: Full stack in Docker ✅

## Week 16: Cloud Deployment

### Day 55-57: Kubernetes (9 hours)

- Kubernetes manifests

- Helm charts

- Deployments

- Services & Ingress

- ConfigMaps & Secrets

Deliverable: K8s deployment ready ✅

### Day 58-59: CI/CD (6 hours)

- GitHub Actions

- Automated testing

- Build pipelines

- Deployment automation

Deliverable: CI/CD pipeline working ✅

### Day 60: Production Launch (4 hours)

- Deploy to cloud

- Smoke tests

- Monitoring setup

- Go live!

Deliverable: System running in production ✅

# 📊 Summary Statistics

Total Duration: 16 weeks (60 working days)
 Estimated Hours: 240-300 hours
 Services Built: 10 microservices
 Technologies Mastered: 15+
 Lines of Code: ~15,000-20,000

# 🎯 Key Milestones

- Week 2: First service (Auth) complete ✅

- Week 4: Can upload and search models ✅

- Week 7: Can run inference on models ✅

- Week 9: Payment system working ✅

- Week 11: Event-driven architecture ✅

- Week 14: Production-ready codebase ✅

- Week 16: Deployed to cloud ✅

# 📚 Skills You'll Learn

### Backend Development

- FastAPI mastery

- Async Python

- RESTful API design

- Microservices architecture

### Databases

- PostgreSQL (SQL)

- MongoDB (NoSQL)

- Redis (Cache)

- TimescaleDB (Time-series)

- Elasticsearch (Search)

### Message Queues

- Kafka (Event streaming)

- RabbitMQ (Task queues)

- Celery (Background jobs)

### Security

- JWT authentication

- API keys

- Password hashing

- RBAC

### DevOps

- Docker

- Kubernetes

- CI/CD

- Monitoring (Prometheus, Grafana)

- Logging (ELK stack)

- Tracing (Jaeger)

### Payments

- Stripe integration

- Subscription billing

- Usage-based billing

- Webhooks

### Cloud & Storage

- MinIO/S3

- Object storage

- CDN concepts

### Testing

- Unit testing

- Integration testing

- Load testing

- E2E testing

### ML Integration

- Model serving

- ONNX Runtime

- PyTorch/TensorFlow

- GPU utilization